Change Request Form

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **PROJECT DETAILS:** | | | | | |
| Request ID | **REQ001** | Client Name | | **Tanvi IT Solutions Inc** | |
| Project/ Function Name | **Red Turf** | Project/ Function ID | | **RT001** | |
| Current Phase: | **Development** | Date | | **10/29/2018** | |
| **Change Requested By: Monalisha Mishra** | | | | | |
| **CHANGE DESCRIPTION** | | | | | |
| **Change in engineering support environment:** Change the Windows Server Version | | | | | |
| **Reason and justification for the change requested**  Windows Server 2012 R2 is an upgrade to the Windows Server 2008 R2. Synchronizing the file servers to Azurehelps centralize the organization's file shares in Azure Files while keeping the flexibility, performance, and compatibility of an on-premises file server. | | | | | |
| **CR type- Defects / Internal CR/ External Change**  Internal Change Request | | | | | |
| CHANGE IMPACT ANALYSIS | | | | | |
| Timeframe for implementation of new change | | | | | |
| Timeframe for propagation of server is about 24 hours.  Implementation of the change will be complete in 2 days. | | | | | |
| Affected Programs (attach List if necessary) | | | | | |
| Storage Spaces  Data deduplication  Mixed OS mode cluster  Virtual Networking | | | | | |
| Estimated Cost | $6,155 | Estimated Effort | 72 hours | | |
| Estimates made by  (Name & Signature) | Monalisha Mishra | Date | 10/29/2018 | | |
| DECISION ON CHANGE | | | | | |
| Approved  Deferred (please specify reason and date to review proposal)  Abandoned | | | | | |
| Details | | | | | |
| * Performing a pilot deployment to determine whether the planned infrastructure will meet the business needs and to anticipate any possible problems that might arise during the rollout. | | | | | |
| Decision made by  (Name & Signature) | Nagoor Inaganti | Date (dd-mmm-yyyy) | | | 11/05/18 |

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **PROJECT DETAILS:** | | | | | |
| Request ID | **REQ001** | Client Name | | **Tanvi IT Solutions Inc** | |
| Project/ Function Name | **Red Turf** | Project/ Function ID | | **RT001** | |
| Current Phase: | **Development** | Date | | **11/5/2018** | |
| **Change Requested By: Monalisha Mishra** | | | | | |
| **CHANGE DESCRIPTION** | | | | | |
| **Change in engineering support environment:** Change the database | | | | | |
| **Reason and justification for the change requested**  The project handles data in large volumes, hence SOLR- LUCENE database is used in addition to the traditional SQL database. | | | | | |
| **CR type- Defects / Internal CR/ External Change**  Internal Change Request | | | | | |
| CHANGE IMPACT ANALYSIS | | | | | |
| Timeframe for implementation of new change | | | | | |
| Timeframe for propagation is about 2 days.  Implementation of the change will be complete in 2 days. | | | | | |
| Affected Programs (attach List if necessary) | | | | | |
| Storage Spaces  Data deduplication  Mixed OS mode cluster  Virtual Networking | | | | | |
| Estimated Cost | Open Source | Estimated Effort | 72 hours | | |
| Estimates made by  (Name & Signature) | Monalisha Mishra | Date | 11/15/2018 | | |
| DECISION ON CHANGE | | | | | |
| Approved  Deferred (please specify reason and date to review proposal)  Abandoned | | | | | |
| Details | | | | | |
| * Performing a pilot deployment to determine whether the planned infrastructure will meet the business needs and to anticipate any possible problems that might arise during the rollout. | | | | | |
| Decision made by  (Name & Signature) | Nagoor Inaganti | Date (dd-mmm-yyyy) | | | 11/15/18 |