# Project Information

|  |  |
| --- | --- |
| Project ID | SS001 |
| Project Name | Blue Ally |
| Project Manager | Nagoor Inaganti |
| Project Status | Successfully Implemented |
| Customer Name | Ravi Singh |
| Prepared By | Padma Nela |

# SQA Activity Report

|  |  |
| --- | --- |
| Activity | Effort |
| Submittals of resumes for the provided requirement | Sourcing of candidates through online job portals |
| To ensure the submitted candidates are highly skilled | Preliminary interview is conducted before submitting the candidate. |

## Status of Activities Planned

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Activity | Status of the Activity (Completed/ Not Completed) | Planned Date | Conducted Date | Reason if not Completed |
| Sourcing | Completed | 5/04/19 | 4/04/19 | NA |
| Submittals of Profile | Completed | 12/04/19 | 15/04/19 | NA |

# Process Compliance Issues

# NA

# Pending Issues

**NA**

# CAR Activities

Refer Project Review Plan